- 60FF1-5.003 E911 State Grant Programs.

The E911 State Grant program is a grant program provided for the purpose of assisting State of Florida counties, as defined by Section 365.172(6)(a)3.b., F.S., with the installation of Enhanced 911 (E911), Phase II and Next Generation 911 systems.

(1) Eligibility. Any Board of County Commissioners in the State of Florida.

(2) Definitions.

(a) “Enhanced 911” (E911): As defined by Section 365.172(3)(h), F.S., and as referenced in the State E911 Plan under Section 365.171, F.S.

(b) “E911 Maintenance”: Means the preventative, routine and emergency maintenance required by the State E911 Plan, in order to maintain the E911 System in operable working condition.

(c) “E911 System”: Means the Public Safety Answering Point equipment, in accordance with the State E911 Plan, including 911 call routing, processing, mapping and call answering communications equipment.

(d) “Next Generation 911” (NG-911): Means the designation for an advanced 911 emergency communications system or service that provides a communications service subscriber with 911 service and, in addition, directs 911 emergency requests for assistance to appropriate public safety answering points based on the geographical location from which the request originated, or as otherwise provided in the State E911 Plan under Section 365.171, F.S., and that provides for automatic number identification and automatic location identification features and emergency data information through managed IP-based networks.

(e) “Public Safety Answering Point” (PSAP): As defined by Section 365.172(3)(a), F.S., and as referenced in the State E911 Plan under Section 365.171, F.S.

(3) General conditions.

(a) Each county applying for E911 State Grant funds shall complete and submit W Form 3A, “Application for the E911 State Grant Program,” revised 05/2015, which is incorporated herein by reference and which may be obtained from the E911 Board office at the following address:

http://www.flrules.org/Gateway/reference.asp?No=Ref-05825 or

State of Florida E911 Board

ATTN: Administrative Staff

4030 Esplanade Way, Suite 1351

Tallahassee, Florida 32399-0950

The applicant must provide one original of the pages for Application Form items 1 through 14, the associated quotes, and the E911 Board Form 6A, “County E911 Fiscal Information,” incorporated in E911 Board Rule 60FF1-5.006, F.A.C. The grant application must be postmarked or delivered on or before the submission date specified in the E911 Board notification of a State E911 Program as published in the Florida Administrative Register.

(b) The grant funds must only be used for capital expenditures or remotely provided hosted 911 answering point call-taking equipment and network services directly attributable to establishing and provisioning E911 or NG-911 Services. Costs shall be calculated to account for only the first year warranty and maintenance costs and shall not include upfront maintenance costs to reduce the yearly service amount.

(c) Procurement shall be based on the county’s purchasing requirements and the applicable State purchasing requirements, including Section 112.061, F.S. All travel and associated per diem costs proposed shall be in accordance with paragraph (3)(u).

(d) All grant applications shall be accompanied by at least one complete quote for equipment or services. Grant applications totaling $35,000.00 or more must be accompanied by at least three written substantiated competitive complete quotes from different vendors. Complete quote submittals shall include a detailed scope of work, all pages included in the vendor proposal, breakdown of all costs including equipment, service tasks and deliverables. The E911 Board will compare the three quotes to any existing state contract in order to determine appropriate funding. Any county that has made a good faith effort to obtain at least three competitive quotes and has not been able to obtain the quotes can request E911 Board review based on substantiated proof of request for quotes or posting of the request with documentation of the limited responses.

(e) If the grant application does not exceed the threshold amount of $195,000, the county can initiate a request for sole source funding. Sole source funding will be considered on a case-by-case basis. Justification for sole source funding shall be provided with the application. Sole source funding will be approved if provided in accordance with Chapter 287, F.S., or with provision of a letter from the county’s purchasing department that the project is a sole source procurement based on the county’s purchasing requirements, which should be provided with the grant application.

(f) Priorities for awarding of grants will be determined by the E911 Board. Grant priorities may be adjusted by the E911 Board and published with the grant application package three (3) months prior to the application submission date. The grant priority list is available as an addendum with the grant application at the start of each grant cycle at the address shown in paragraph (3)(a).

(g) Hosted 911 answering point call-taking equipment and network services, recurring network and circuit costs, equipment maintenance and warranty costs will not be funded on more than the first year implementation period.

(h) No grant money will be awarded to be used for the purpose of paying 911 coordinators and call takers or other 911 personnel salaries and associated expenses.

(i) Two or more counties may apply for a joint grant, but each county must complete and submit W Form 3A as requested and indicated.

(j) Grant funding shall be limited (per grant cycle) to eligible expenditures for one PSAP per county; either one primary or one secondary PSAP. Counties with only one PSAP in the county, with no other primary or secondary PSAPs, may be eligible for grant funding for one backup PSAP.

(k) Selective router equipment costs are limited to the primary PSAP system and are limited to one per county.

(l) Any county that requires Board of County Commissioner approval of the grant program funding, prior to commencement of the project, shall notify the E911 Board in Application Form item #10. Grant funds for approved grant applications will be held until the county provides written notification to the E911 Board of the Board of County Commissioners approval of the project prior to the funds being disbursed from the E911 Trust Fund.

(m) Grant funds shall be provided on a cost reimbursement basis. Grant funds shall be deposited in an interest bearing account maintained by the grantee county, and each grant shall be assigned a unique accounting code designation for deposits, disbursements, and expenditures. All E911 State Grant funds in the account shall be accounted for separately from other grantee funds. Grant funds may be used only between the beginning and ending dates of the grant, unless an extension is authorized by the E911 Board. Extension of time will not be granted unless the county has executed a contract for the grant equipment and/or services, or demonstrates good cause for failure to execute a contract within twelve months of award. Good cause documentation shall include a new project timeline schedule. Grant extensions shall be limited to a maximum of one additional year when approved by the E911 Board.

(n) Upon written request and accompanying documentation justifying the need, a county may receive an early payment of funding with a completed Expenditures Reporting Form, with the vendor invoice, and county certification that the specific grant items including all tasks and deliverables included in the funding request are complete. Within 45 days of receipt of funding, the grantee shall submit verification of vendor payment.

(o) Grantee counties must submit quarterly reports to the E911 Board, summarizing the expenditures and status of the grant project. Quarterly reports shall include an updated Application Form item #12 Budget/Expenditure Report and a completed Appendix III Quarterly Report Form. The reports are due 30 days after the end of the reporting period, which ends March 31, June 30, September 30, and December 31. Earned interest shall be reported cumulatively and included with each quarterly report. Updated Grant Budget/Expenditure, Quarterly Report Forms, Request for Change Forms, and Final Report Forms and associated information should be e-mailed to E911Board-ElectronicGrantReports@dms.myflorida.com. The quarterly and final reports will be considered late if not received by the E911 Board Staff prior to the next scheduled E911 Board Meeting after the due date. Quarterly reports, change requests and final reports shall be signed by the county 911 coordinator. E-mailed reports from the county 911 coordinator shall be considered as meeting this signature requirement.

(p) At project completion, a final report shall be submitted based on the same reporting periods described in paragraph (3)(n). The County shall determine the final completion date based on the final payment date or the initiation date of the warranty period. Final supporting documentation including copies of all expenditures and corresponding invoices shall be submitted within 90 days of the final report.

(q) The County’s Board of County Commission Chairperson shall be notified when overdue quarterly reports, or final reports are not received before the next E911 Board meeting following the month after the end of the quarter in which they are due.

(r) Funding continuance will be based on timely submission of quarterly reports. The county shall remain obligated to return any funds expended that do not comply with the terms and conditions of the grant award.

(s) Grant awards will be withheld for any county that has a grant with a past-due quarterly report or past-due final documentation and closeout, of previous E911 Board grant awards.

(t) Responsibility for property and equipment obtained under a grant cannot be transferred under any circumstances. If a sale or transfer of such property or equipment occurs within five years after a grant ends, funds must be returned to the E911 Board on a pro rata basis.

(u) The amount and availability of funds in the Trust Fund for allocation each year is subject to an annual appropriation by the Legislature. The E911 Board will adjust the funds awarded based upon the availability of funds, eligibility of requested items, published quotes, increased effectiveness of grant funds, minimum system requirements for performing the needed E911 function as specified in the State E911 plan, or documented factors provided in the grant application submission.

(v) The allowable grant funding for travel expenses is limited to the authorized amounts established in Section 112.061, F.S., and the Department of Financial Services Guidelines for State Expenditures. Allowable costs for daily per diem shall not exceed $186.00.

(w) Funding requests must include all necessary costs required for full implementation of the proposed solution including that of any third party. Should the county grant application request or grant award be less than the projected cost of the equipment or service, the county should provide verification of the ability to fund the difference. Pricing submitted cannot be contingent upon “yet to be” determined fees for products and services by the proposer or any other third party required for implementation.

(x) Funding application requests must include a scope of work that clearly establishes the tasks to be performed. The applications shall include all tasks that are required for successful completion of the project. The project shall be divided into quantifiable units of deliverables that shall be received and accepted in writing by the county before payment. Each deliverable must be directly related to the scope of work and must specify the required minimum level of service to be performed and the criteria for evaluating the successful completion of each deliverable.

(y) Responsibility for grant funding and any failure to perform the minimum level of service required by the grant application and the application scope of work cannot be transferred under any circumstances from the County. Failure to perform the scope of work or expenditure of funds for other than allowable 911 costs as stated in the grant application shall require the county to return the awarded funds to the E911 Board.

Rulemaking Authority 365.172(6)(a)11. FS. Law implemented 365.172(6)(a)3.b., 365.173(2)(i), 365.172(9)(a), (b), (c) FS. History–New 12-7-08, Amended 10-27-10, Formerly 60FF-5.003, Amended 8-25-11, 9-2-12, 10-22-13, 8-31-14, 9-23-15.