Notice of Bid/Request for Proposal

REGIONAL PLANNING COUNCILS

Apalachee Regional Planning Council

RFP for Environmental Services

APALACHEE REGIONAL PLANNING COUNCIL

REQUEST FOR PROPOSALS

Professional Environmental Consulting Services

Request for Proposals Release Date: February 8, 2022

Request for Proposals Due Date: February 22, 2022

1. GENERAL INFORMATION

1.1 Purpose of this Request for Qualifications

The Apalachee Regional Planning Council (ARPC), through this Request for Proposals (RFP), is seeking a qualified professional consulting firm with the capabilities to provide technical assistance to the ARPC for conducting vulnerability assessments in the Apalachee Region.

1.2 Background Information

The ARPC needs technical services to inform vulnerability assessments for the Apalachee Region, covering Calhoun, Franklin, Gadsden, Gulf, Jackson, Jefferson, Leon, Liberty, and Wakulla counties and their municipalities. The ARPC seeks to identify individuals and firms providing these services.

The ARPC, working with Leon County, have secured a grant from the Florida Department of Environmental Protection (FDEP) to generate vulnerability assessments for the Region.

1.3 Type of Contract and Contract Term

The ARPC intends to award a one-time contract to a full-service firm to support the needs of the ARPC in completing Vulnerability Assessments under the FDEP grant. Technical document deliverables are due June 15, 2022, and the project has an anticipated close date of June 30, 2022.

2. TECHNICAL SPECIFICATIONS

2.1 Activities Required Under this Request for Qualifications

Task #1: Data Collection and Coordination

A. Description: Identify the list of critical and regionally significant assets within Leon County and the Apalachee Region’s counties and municipalities.  The project will work with local governments and agencies to canvass available datasets that will be used in the vulnerability assessments. This will establish contacts that will be utilized to better refine the data in Task #2.

B. Deliverables: The Grantee will submit all task/deliverables for each task via one (1) PDF document to the Department’s Grant Manager on or before the task/deliverables due date listed in the Project Timeline.

1) A list of data collected (provided in electronic format) used to inform the preliminary vulnerability assessments for the project area.

2) Summary report of the process and methodology of data collection as well as an overview of any data gaps.

Task #2 Expert Elicitation, Data Refinement, and Analysis

A. Description: Based on expert elicitation and/or research for each included facility type, a quantitative analysis will be conducted and provided in the appropriate level of detail relevant to the geographic scale and extent of the study. Data will be verified by local experts where possible. The following elements will be included in the data collection:

1) General estimate of impacts to a facility from flooding (minor or major damage anticipated).

2) Estimated elevations of critical components (electrical boxes, etc.) that, if flooded, would require repair/closure – to include an estimate on the period of closure associated with each water level and a relative estimated cost of repair (low, medium, high).

a. This list would be for multiple levels of impact

i. Minor repair

ii. Moderate repair or closure

iii. Significant repair or loss

3) A statement on the relative importance of an asset to the community as well as the viability

and recovery should an event occur, or a facility be inundated by sea level rise.

B. Deliverables: The Grantee will submit all task/deliverables for each task via one (1) PDF document to the Department’s Grant Manager on or before the task/deliverable due date listed in the Project Timeline.

1) Report that identifies estimated impacts to facilities, estimated elevations of critical components, and a statement of importance of assets to community recovery for the project area, as consistent with the above-described elements.

Task #3 Draft Vulnerability Assessment

A. Description: Develop a draft vulnerability assessment for the Apalachee Region. As consistent with the requirements of Section 380.093, Florida Statute (F.S.), the project will determine the impact of SLR and flooding to those critical assets using 2040 and 2070 planning horizons, North American Vertical Datum (NAVD) 1988, at least two local SLR scenarios and two storm surge scenarios, which must include the 2017 NOAA intermediate-low and intermediate-high SLR projections. Local sea level data interpolated between the two closest NOAA tide gauges will be used.  Local sea level data may be taken from one of the gauges if the gauges have a higher mean sea level.

B. Deliverables: The Grantee will submit all task/deliverables for each task to the Department’s Grant Manager on or before the task/deliverables due date listed in the Project Timeline.

1) Draft vulnerability assessment for the project area as consistent with Section 380.093, F.S., which summarizes the impacts of SLR and flooding to those critical assets identified in previous tasks.

2) All input data that was used to generate the draft report.  The impacts of SLR and flooding will be included in a raw format (.csv file), including datasets used to perform the vulnerability assessment as outlined in the above report requirements.

Task #4 Final Vulnerability Assessment

A. Description: Develop the final vulnerability assessment report to include the following:

1) A statement of the methodology employed to generate the outcomes.

2) An indication of the relative risks facing study area assets (near term and high risk, near term and moderate risk, etc.).

3) A list of assets identified as at risk that may require additional study and investment to generate a more refined understanding of physical risk and required action.

4) Future directions and next steps recommended for the region, identifying the set of actions that would ensure the current and long-term viability of the region, addressing the risks noted through the technical analysis.

5) An analysis of the risks to critical assets, including regionally significant assets that are owned or managed by the county or municipality.

B. Deliverables: The Grantee will submit all task/deliverables for each task to the Department’s Grant Manager on or before the task/deliverables due date listed in the Project Timeline.

1)  Final vulnerability assessment for the project area as consistent with Section 380.093, F.S. and to include the elements identified above.

2) A list (.csv file) of the specific assets at risk to flooding from SLR, storm surge, and high tide floods and compound events.

3) Data tables defining projected depth of tidal flooding and number of tidal flood days

expected for each scenario for the 2040 and 2070 planning horizon.

4) GIS shapefiles, file geodatabase, or ArcGIS Pro project package format used to illustrate

flooding and sea level rise impacts for each site in the final vulnerability assessment.

2.2 Minimum Requirements

Responses will be evaluated per the requirements specified in Section 3.3 Qualifications.  Qualified respondents will also meet the following requirements of this Request for Qualifications.

- Proposed Project Manager has a minimum of ten (10) years’ experience conducting risk assessments/vulnerability assessments or similar projects.

- Firm must have demonstrated experience in implementing work related to resiliency in the State of Florida.

- Firm must have demonstrated GIS experience.

2.3 Project Budget

The total budget currently available under the proposed contract is $247,000.

3. RESPONSE REQUIREMENTS

3.1 General Expectations

Consultants are asked to submit concise proposals within the scope of this solicitation.

3.2 General Process

The ARPC will review and evaluate proposals specified in Section 3.3. The ARPC reserves the right to accept or reject responses on any basis it deems appropriate.

3.3 Proposals

Responses will be accepted through e-mail, U.S. Mail, or by hand delivery at the address listed in Section 3.8. Standard advertising brochures should not be included in the response.  The response shall include the following information in the order presented below.  Proposals will be evaluated based on a 100 Point Scale as follows:

| SECTION A Qualifications and Capabilities This section shall include the firm's name, areas of expertise, a brief history of the firm, size, number of office locations, and business address of the office responsible for this contract. The name, address, and telephone number of a contact person responsible for their submittal shall be included. In addition, the following information shall be provided: · Project experience in developing, managing, and implementing vulnerability assessments/risk assessments or other applicable projects, particularly in the State of Florida. · Summary of experience of developing recommendations, policies, and plans to be utilized by local government officials. | 0-35 pts. |
| --- | --- |
| SECTION B Technical Approach - Description of the firm’s approach in developing the proposal and implementing project tasks. | 0-40 pts. |
| SECTION C Local Experience and Knowledge - Demonstrated knowledge of resiliency planning and undertaking vulnerability assessments/risk assessments in the State of Florida. SECTION D Project Staff - Brief biographical summaries of related experience for key staff members working on the project. - Organizational chart. - Resumes for key project personnel assigned to this project. Provide no more than ten (10) resumes. | 0-15pts. 0-10pts. |

3.4 Terms and Conditions

The process of selecting organizations to provide consultation services for the ARPC's benefit requires the accumulation of comprehensive and accurate information to ensure that a knowledgeable, objective decision can be made as well as compliance with Federal procurement standards outlined in CFR §200.317 - §200.326 for the implementation portion of this proposal and subsequent successful grant applications.

The ARPC reserves the right to accept or reject all firms without stated cause. The ARPC reserves the right to re-issue any RFQ or cancel the RFQ if none of the proposals are deemed satisfactory to the ARPC.

Clarification of proposals: The ARPC reserves the right to obtain clarification of any point in a Proposer's submittal or obtain additional information.  Any request for clarification or other correspondence related to the RFQ shall be emailed to jadams@arpc.org and a response shall be provided within 2 business days.

The ARPC reserves the right to waive any formalities, defects, or irregularities, in any proposal, response, and/or submittal where the acceptance, rejection, or waiving of such is in the best interests of the ARPC.  The ARPC reserves the right to disqualify any proposal, before or after opening, upon evidence of collusion, intent to defraud, or any other illegal practice on the part of the Proposer.

3.5 Public Information

Information supplied by the Proposer to the ARPC is subject to the Florida Public Records Law. Florida law provides that municipal records shall at all times be open for personal inspection by any person, Section 119.01, F.S., The Public Records Law. Information and materials received by the ARPC in connection with all Proposers’ response shall be deemed to be public records subject to public inspection upon award, recommendation for award, or 30 days after bid opening, whichever occurs first.  Section 119.071, F.S.

3.6 Proposal Time Schedule

The timeline for completion of this request for proposals is outlined below.

February 8, 2022 - Formal announcement date for RFP.

February 22, 2022 - 5:00PM EDT: Deadline for submittal of proposals.

March 8, 2022 - Notification of award within two weeks of submittal deadline.

March 15, 2022 - Award of contract by APRC.

3.7 Notification of Award

The ARPC plans to select a consultant with Council approval by March 8, 2022. Should either party fail to execute a contract within 30 days of notification of award, the ARPC reserves the right to rescind the award and select services from another interested firm.

3.8 Number of Proposals to Submit, Deadline, Mail, and Hand Delivery Addresses

One (1) original and two (2) copies of the proposal must be submitted by 5:00 PM EDT on February 22, 2022.

The mailing and hand delivery address is: Apalachee Regional Planning Council, Attn: Josh Adams (Environmental Program Manager), 2507 Callaway Road, Suite 200, Tallahassee, FL 32303, (850)488-6211 ext. 104, Email Contact: jadams@arpc.org

3.9 Late Proposals

Proposals received after the deadline will not be considered.

4. VENDOR REQUIREMENTS

4.1 Equal Employment Opportunity

The Proposer agrees to comply with all federal, state, and local laws, resolutions, ordinances, rules, regulations, and executive orders pertaining to unlawful discrimination on account of race, color, creed, religion, national origin, sex, marital status, status with regard to public assistance, sexual preference, disability, or age. When required by law or requested by the ARPC, the Proposer shall furnish a written affirmative action plan.

4.2 Insurance Requirements

Prior to award, the successful bidder will be required to furnish evidence of insurance as follows:

Comprehensive General Liability: Limits of $1,000,000 per occurrence, combined single limit for bodily injury and property damage including premises and/or operations, independent contractors, products and/or completed operations, broad form property damage and contractual liability endorsement.

Business Auto Liability: Covering any auto with minimum limits of $1,000,000 per occurrence with combined single limit for bodily injury and property damage.  This shall include owned vehicles, hired and non-owner vehicles and employee non-ownership.

Professional Liability and Errors and Omissions: The Consultant shall carry Professional Liability Insurance with a coverage minimum of $1,000,000 per occurrence.

Workers' Compensation: The Consultant shall carry Workers' Compensation coverage to apply for all employees for statutory limits and shall include employer's liability with a limit of $1,000,000 each accident, $1,000,000 disease policy limits, $1,000,000 disease limit each employee.

All policies shall provide a 30-day notice of cancellation or modification of coverages. Prior to commencement of work, the proper insurance certificates shall be provided to and approved by the Apalachee Regional Planning Council.