Notice of Bid/Request for Proposal

OTHER AGENCIES AND ORGANIZATIONS

AULD & WHITE CONSTRUCTORS, LLC

DCPS Leadership Academy #156 Second Floor Restroom Renovation

Auld & White Constructors, LLC, in conjunction with Duval County Public Schools, will be accepting SEALED proposals, which will be received until 2:00 p.m., Friday, March 4, 2022, at Auld & White Constructors, LLC, 4168 Southpoint Parkway, Suite 101, Jacksonville, Florida 32216.

Project includes renovation of approx. 325 SF of Restroom space & Masonry Wall Repairs at Classroom space. Trades include demolition, masonry repair, hollow metal cased frames, drywall & ceilings, hard tile, painting, building specialties, plumbing, fire sprinklers, minor HVAC (new grilles) & electrical / fire alarm. RFI’s are due by 5:00 p.m., Thursday, February 25, 2022. Construction shall occur during summer break (May 27th thru August 10th, 2022).

Interested Bidders are required to notify Auld & White Constructors, LLC, of their Intent to Bid, in writing, no later than 2:00 p.m., Wednesday, March 2, 2022. Interested Bidders who fail to notify Auld & White Constructors, LLC, of their intent to bid by the date referenced above MAY NOT be permitted to bid. Bid drawings and specifications will be available on Auld& White Constructors, LLC’s website (www.auld-white.com), on February 16, 2022. All interested bidders shall submit their Notice of Intent to Claudia Kemp by email at ckemp@auld-white.com.

Duval County Public Schools and Auld & White Constructors, LLC are committed to provide equal opportunity and strongly encourage all interested M/WBE and small business firms and suppliers to submit bids.

Auld& White Constructors, LLC reserves the right to reject any and all bids, waive formalities and irregularities in bidding and to accept bids, which are considered by Auld & White Constructors, LLC to be in the best interest of the project.