Miscellaneous

DEPARTMENT OF EDUCATION

Florida Agriculture and Mechanical University

FAMU STUDENT HOUSING RFQ 2023 for Owners Representative

RULE NO.:	RULE TITLE:

6C3-2.001	Housing (Repealed)

TELEPHONE: (850)599-3197

FAX: (850)561-2289

FACILITIES PLANNING AND CONSTRUTION

2400 WAHNISH WAY, SUITE 100

TALLAHASSEE, FLORIDA 32307

Request for Quotation – Owner’s Representative

I.	Purpose:

Florida A&M University (FAMU) announces that Owner’s Representative Services will be required for the following projects:  New 300-500 bed Residence Hall with first floor mixed use, New 700 bed Residence Hall that includes ground floor Amenity space, and New 800-1000 bed FAMU Mixed Use Apartment Complex project:  The firms must submit an RFQ for each project that they are submitting for and that project needs to be identified in the RFQ submittal. Those projects are as follows:

Project A

The objective of this Request for Quote (RFQ) is to solicit an Owners Representative Services/Project Management Services, to assist with the design & construction process to construct the Florida A&M University 300 -500 Bed Mixed Used Student Housing Building Project with first floor mixed use. Interior amenities for the complex may include but not limited to central entrances, exercise gym, common lounge spaces, study spaces, computer rooms, TV rooms, a food service/convenience store, offices, gaming rooms, multipurpose, vending, laundry and conference room. The University intends to award a contract to a qualified firm the University determined to be in its best interest.

Project B

The objective of this Request for Quote (RFQ) is to solicit an Owners Representative Services/Project Management Services, to assist with the design & construction process to construct the Florida A&M University Phase II 700 Bed Student Housing Building Project that includes ground floor Amenity space. Interior amenities for the complex may include but not limited to central entrances, common lounge spaces, study spaces, computer rooms, TV rooms, offices, gaming rooms, multipurpose, vending, laundry and conference room. The University intends to award a contract to a qualified firm the University determined to be in its best interest.

Project C

The objective of this Request for Quote (RFQ) is to solicit an Owners Representative Services/Project Management Services, to assist with the design & construction process to construct the Florida A&M University 800 -1000 Bed Mixed Use Apartment Complex project. The Apartment Complex shall be no more than 5 stories with 900-1,000 beds including 1, 2, 3 & 4-Bedroom Suites with Kitchenettes and bathrooms. The complex will incorporate apartment style student residence units utilizing a resident to bathroom ratio of no more than 2:1, preferably 1:1. Interior amenities for the complex may include but not limited to central entrances, exercise gym, common lounge spaces, study spaces, computer rooms, TV rooms, a market /convenience store, offices, gaming rooms, multipurpose, vending, laundry and conference room. The University intends to award a contract to a qualified firm the University determined to be in its best interest.

The successful Proposer will provide the services consistent with all local, state and federal rules and regulations applicable to the business they are in and must adhere to professional standards and use due care in performing all services required under this agreement in a manner consistent with generally accepted procedures. We invite you to offer us your qualifications and a quotation.

II.	 Background

Currently, the project has selected and architect and construction manager for this project and are preparing for contract negotiations.  The project is slated for completion Fall 2025.

III.	MINIMUM PROPOSER REQUIREMENTS

To be considered for award, a proposer shall meet or exceed each of the following minimum requirements. Failure to meet a requirement will result in the disqualification of the proposal i.e.:

the proposal will not be considered for award.

(a)	 Proposer must demonstrate their organization’s and/or key personnel’s qualifications and successful experience in providing similar Owner’s Representative /Construction Project Management services to a University or public agency for each specialty or general area(s) for which you want to be considered.

(b)	References/completed projects. Please identify at least three completed University Residence Facility or comparable projects, which the owner’s representative has done individually or collectively within the past ten years.

(c)	Brief description of project, date of completion and Gross square feet

(d)	Cost of construction and/or interior modifications and furnishings

(e)	Design architect, project architect, interior designer General contractor, contact person and phone number Client contact—name, position, address and phone number

(f)	Proposer organization must be properly registered to conduct business in the State of Florida.

IV.	Project Scope

Proposer shall provide the highest professional standard of work and devote full attention and efforts to the interest of FAMU during all hours it performs for FAMU and perform such professional services with the standard of professional care and skill customarily provided in the performance of such services.  Proposer shall comply with appropriate legal, ethical and professional standards of behavior and conduct in performing services hereunder.

(a)	Proposer agrees to perform the following services:

1.	Advise senior/executive management on matters related to the design and implementation of the construction of an 700 bed residence facility project (primary project);

2.	Review and analysis of contracts, building design, project management, cost estimating and other means and methods employed to prosecute the primary project;

3.	Provide technical review and advisory services on construction projects and issues (complementary capital investments or plans for future projects);

4.	Direct   engagement   in   primary project implementation   with   University   staff   or   contracted professionals as is or maybe required.

5.	Provide monthly reports of the services provided which shall include but not be limited to:   action items for the current month, milestone for the month, deliverables for the month, list of meetings w/ respective staff and outcomes of those meetings, list of issues and/or concerns with progress of activities and recommended solutions, etc.

The ideal firm/candidate will possess:

	Excellent communication skills

	Familiarity with Construction Industry Standards , permitting, design approvals, and FAMU Facilities Planning and Construction department and staff

	Owners representative experience

	Knowledge of construction costs

	An ability to understand and represent the University interests

(b)	Tasks associated with this will also include the following:

•	review, assimilate and analyze the primary project’s requirements, parameters,  and  implementation schedule  based on institutional  documents including but not limited to the:  Campus  Master Plan, Campus Capital Plan, State of Florida enabling  legislation, related campus  planning documents and Audited  Financial Statements,  including a  review of the institutions debt  capacity;

•	attend and participate in external meetings and generally serve as the technical liaison for the project with state and municipal authorities. This will include attendance and participation in regulatory reviews and approvals as needed or desired;

•	attend and participate in community forums, presentations and meetings as the technical liaison for the project and coordinate these functions in association with other key members of the university technical team;

•	coordinate with   internal   university offices   and   departments to insure   effective   integration   and incorporation of the priorities of the Office of the President pertaining to this project.

•	monitor primary project implementation; and estimate/monitor construction cost.

•	review internal data collected on the design and implementation of the facilities plan;

•	review   and   monitor   capital   expenses   to   insure   project   fiscal   accountability   during   design construction and operations;

•	observe and monitor the design and construction process through direct interface with the design team and Technical consultants;

•	During the construction document design phase, review design documents for conformance to building program, the Americans with Disabilities Act, and University Guidelines.

•	Interpret blueprints and specifications.

•	Review and approve preliminary and final construction schedules.

•	Manage the construction technical support activities of the design and engineering firm(s), including the following:

o	Review and approval of drawings

o	Technical review and approval of material submittals and samples

o	Resolution of technical questions that may arise during construction

o	Review and approval of change orders, subject to District’s approval

•	Review construction work to determine compliance with the drawings and specifications.

•	Resolve questions that may arise during construction.

•	Perform the punch list inspection in conjunction with the design and engineering firms, and recommend to the University the approval of the issuance of the Certificate of Substantial Completion.

•	Ensure that the corrective work described on the punch list is completed, recommend to the University the approval of the issuance of the Certificate of Final Acceptance and approve the final payment to the builder.

•	Review the progress payment requests of the builder and recommend their dispositions to the University.

•	Be available to give presentations to the University Board of Trustees, and Board of Governors.

•	Assure that the building conforms to the original intent of the University.

•	Prepare final report on budget and schedule performance.

V.	Quotation must include:

•	Name, address, phone, fax and email of the firm

•	Type of organization (individual, partnership, corporation or other).

•	Principles of firm, length of association and a concise statement of general background.

•	The professional resume of the individual(s) who will be the owner’s representative.

•	Proposer fee for this project including estimated Travel/Lodging/Reimbursable expenses

VI.	TIMELINE FOR SELECTION

•	Request for Quotation Due (March 7, 2023)

Inquiries: Questions concerning this request for quotation may be directed to craig.talton@famu.edu

Acceptance/Rejection of Quotation Statements: The University intends to award a contract to the firm that the University believes is the best qualified for its needs of the 700 Bed Residence Facility.   This request for qualifications does not commit the University to award a contract or share in the expense of preparing a statement of qualifications.