Notice of Bid/Request for Proposal

DEPARTMENT OF EDUCATION

University of North Florida

RFQ 24-30 Brooks College of Health Remodel Construction Management Services

NOTICE TO CONSTRUCTION MANAGERS

REQUEST FOR QUALIFICATIONS

RFQ 24-30 BROOKS COLLEGE OF HEALTH REMODEL CONSTRUCTION MANAGEMENT SERVICES

The University of North Florida Board of Trustees, a public body corporate, announces that Construction Management Services are required for the renovation of J. Brooks Brown Hall, Buildings 39 and 39A,1 UNF Drive, Jacksonville, FL 32224.

Project information

This project includes the remodeling of the first through fourth floors of the J. Brooks Brown Hall, Buildings 39 and 39A on the UNF Campus. The construction budget is approximately $6,000,000.  The project will include the renovation of the anatomy laboratory, nutrition laboratory, and the building's common spaces.

The contract for construction management service will consist of two phases. Phase one is pre-construction services, for which the construction manager will be paid a fixed fee to be negotiated with the chosen CM firm. Phase one services include value and constructability analyses, life-cycle costing, analysis of the building envelope details, development of a cost model, estimating and the development of a Guaranteed Maximum Price (GMP). If the GMP is accepted, phase two, the construction phase, will be implemented. In phase two of the contract, the construction manager becomes the single point of responsibility for performance of the construction of the project and shall publicly bid trade contracts. Failure to negotiate an acceptable fixed fee for phase one of the contract, or to arrive at an acceptable GMP within the time provided in the agreement may result in the termination of the construction management firm’s contract.

The successful construction management firm is responsible for understanding and complying with all applicable local, state, and federal occupational safety and health regulations pertaining to the scope of work outlined in this RFQ.

The proposed schedule for this project is:

Advertisement	March 14, 2024

Pre-Proposal (Non-Mandatory) Meeting	March 28, 2024, 1:00 p.m.

Deadline for Questions	April 3, 2024, 12:00 p.m.

Response to Questions	April 9, 2024

Submittals Due	April 16, 2024, 2:00 p.m.

Responses will only be accepted electronically through the UNF Bid Portal. Responses delivered in-person, by mail, by fax, or by email will be deemed non-responsive.

Solicitation documents, forms, descriptive project information and selection criteria may be obtained online at the UNF Procurement Services website at https://bids.sciquest.com/apps/Router/PublicEvent?CustomerOrg=UNF